PROJECT PROPOSAL & SPECIFICATION DOCUMENT
NeighbourhoodLink

A Hyper-Local Digital Marketplace & Community Connection Platform

| GROUP NUMBER Group 1 Group 1 | STUDENT ID 101547832 101632023 | STUDENT NAME Bishakha Ezra |
| --- | --- | --- |

1. Group Team Details

• Group Number: Group 1
• Student ID: 101547832 & 101632023
• Student Name: Bishakha & Ezra

2. Project Idea / Definition

NeighbourhoodLink is a community-based mobile marketplace application that connects users within their local neighborhoods. The application is designed to support local buying, selling, borrowing, giving away items, offering services, and sharing community information through a centralized digital platform.

3. Brief Description of the Project

NeighbourhoodLink will provide users with a secure platform for interacting with other members of their local community. Users will be able to create and manage marketplace listings, browse available items, search and filter listings, communicate with other users, and participate in community discussions.

The application will support several types of interactions, including buying and selling used items, temporarily borrowing items, giving away unwanted items, and offering or requesting local services. A community feed will also allow users to publish announcements and neighborhood-related posts.

The system will incorporate user authentication, profile management, location-based content, listing categorization, search and filtering, messaging, user verification, ratings, and reporting functionality. These features are intended to improve trust and safety while encouraging resource sharing, reducing waste, and strengthening local community connections.

4. Tools and Technologies

| Category | Technology Selected |
| --- | --- |
| Frontend | React Native with Expo |
| Programming Language | JavaScript / TypeScript |
| Backend | Firebase |
| Database | Firebase Firestore |
| Authentication | Firebase Authentication |
| Image Storage | Firebase Cloud Storage |
| Development Environment | Visual Studio Code |
| Version Control | Git and GitHub |
| UI/UX Design | Figma |
| Project Management | Scrum / Agile methodology |

5. Database Structure / Database Design

The application will use a cloud-based NoSQL database structure using Firebase Firestore.

| Firestore Collection | Document Schema Fields |
| --- | --- |
| Users | userId, fullName, email, profileImage, location, verificationStatus, rating, createdAt |
| Listings | listingId, userId, title, description, category, type, price, images, location, status, createdAt |
| Messages | messageId, senderId, receiverId, listingId, message, timestamp |
| Community Posts | postId, userId, title, content, images, location, createdAt |
| Services | serviceId, userId, serviceName, description, category, location, price, availability |
| Reviews | reviewId, reviewerId, reviewedUserId, rating, comment, createdAt |

6. Screen Designs

The proposed application screens include 15 core views designed in Figma to ensure a consistent, responsive mobile interface:

1. Splash Screen

2. Login / Registration Screen

3. Home Dashboard

4. Marketplace Screen

5. Listing Details Screen

6. Create Listing Screen

7. Search and Filter Screen

8. Messages / Chat Screen

9. Community Feed

10. Create Community Post Screen

11. Services Screen

12. User Profile Screen

13. Reviews and Ratings Screen

14. Notifications Screen

15. Settings Screen

7. Scrum Work Plan – 12 Sprints

| Sprint Phase | Planned Work & Deliverables |
| --- | --- |
| Sprint 1 | Project setup, requirements gathering, research, GitHub repository, and initial project architecture |
| Sprint 2 | UI/UX planning, wireframes, Figma designs, navigation structure, and database planning |
| Sprint 3 | React Native/Expo setup, Firebase configuration, and application navigation |
| Sprint 4 | User registration, login, authentication, and profile management |
| Sprint 5 | Marketplace functionality, listing creation, editing, deletion, and image uploads |
| Sprint 6 | Listing browsing, search, categories, filters, and listing details |
| Sprint 7 | Messaging and communication between users |
| Sprint 8 | Borrowing and giveaway functionality |
| Sprint 9 | Local services and community posts/announcements |
| Sprint 10 | User verification, ratings, reviews, reporting, and notifications |
| Sprint 11 | Integration testing, bug fixing, security improvements, and UI refinement |
| Sprint 12 | Final testing, performance optimization, documentation, presentation preparation, and deployment |

8. References

• React Native Documentation

• Expo Documentation

• Firebase Documentation

• Firebase Firestore Documentation

• Firebase Authentication Documentation

• Figma Documentation

• Scrum Guide

• GitHub Documentation